## Slide 1: Embracing Agility
Exploring the Scrum-Agile Approach
By:
Matthew
Leclerc

## Slide 2: Unleashing Agility
Exploring the Power of the Scrum-Agile Approach
  Flexibility and adaptability
  Creativity and innovation
  Lower costs
  Quality improvement
  Organizational synergy
  Employee satisfaction
  Customer satisfaction (Peek, S. (2023))
Benefits to Scrum-Agile Approach.

## Slide 3: Roles in a Scrum-Agile Team
Primary roles in a Scrum-agile team: Product Owner, Scrum Master, and Development Team (Developer/Tester).
Product Owner: Serves as the representative of the product, ensuring that the team focuses on the most valuable priorities and aligns with the customer's needs and expectations.
Scrum Master: Facilitates the Scrum process, acting as a guide and coach to the team. They remove obstacles and provide support, fostering a productive and collaborative environment.
Development Team: Takes on the responsibility of delivering & testing the product. They are self-organizing and cross-functional, working together to accomplish tasks and achieve the goals set forth by the Product Owner and customer.

## Slide 4: Phases of the SDLC in Agile Approach
Sprint Planning: Assess and prioritize user stories, selecting those to be worked on during the sprint, and create a sprint backlog that outlines the tasks needed to fulfill the selected user stories.
Sprint Execution: Actively develop, test, and integrate the product increment according to the user stories and tasks identified in the sprint backlog.
Sprint Review: Conduct a demonstration of the completed increment to stakeholders, seeking their feedback and incorporating it into future iterations.
Sprint Retrospective: Engage in a reflective session to review the sprint, identify successes, and areas for improvement, with the aim of enhancing team performance and optimizing processes in subsequent sprints. (Nehra, M. (2022, May 11))

## Slide 5: title
Contrasting Waterfall and Agile Development Approaches
The key difference between Agile vs. Waterfall is that Waterfall breaks down software development into isolated phases that flow into each other, while Agile advocates iterative development cycles in which multiple lifecycle phases can run in parallel. (DeClute, D. (2022)).
When Problems arise with the waterfall approach? Changing requirements would have required restarting development from an earlier phase, causing delays and potential rework.

## Slide 6: Factors when choosing an approach (Agile vs Waterfall)
Risk tolerance: While the Waterfall approach offers more predictability and is suitable for projects with low tolerance for uncertainty, Agile embraces and effectively manages risks inherent in dynamic environments, enabling iterative and incremental development to mitigate potential challenges.
Waterfall is best for projects with concrete timelines and well-defined deliverables. If your major project constraints are well understood and documented, Waterfall is likely the best approach. The Agile methodology was created for projects where the significant constraints are not well understood. If your project involves developing a new product, the scope and timeline may be difficult to determine in advance. Agile is flexible.
Team collaboration: Agile methodologies prioritize and encourage close collaboration among team members and stakeholders throughout the project, fostering effective communication, knowledge sharing, and alignment towards project goals.

## Slide 7: Thank You
By: Matthew R. Leclerc

## Slide 8: Sources
Peek, S. (2023). What Is Agile Scrum Methodology? Business News Daily. https://www.businessnewsdaily.com/4987-what-is-agile-scrum-methodology.html#
Nehra, M. (2022, May 11). 6 Stages of the Agile Development Lifecycle. decipherzone.com. https://www.decipherzone.com/blog-detail/agile-development-lifecycle
DeClute, D. (2022). Agile vs. Waterfall: What’s the difference? TheServerSide.com. https://www.theserverside.com/tip/Agile-vs-Waterfall-Whats-the-difference#:~:text=The%20key%20difference%20between%20Agile,phases%20can%20run%20in%20parallel.
Agile vs. Waterfall: Which Methodology to Use? | Wrike. (n.d.). https://www.wrike.com/project-management-guide/faq/when-to-use-agile-vs-waterfall/